EVIDENCE CONTROL MODULE

COMPREHENSIVE AUDIT & TASK LIST

HESEM QMS Portal — ISO 9001:2015 / AS9100D

Generated: 2026-03-30   |   Total tasks: 75

# Executive Summary

| Priority | Count | Description | Color Code |
| --- | --- | --- | --- |
| P0 - Critical | 5 | Must fix immediately. Audit risk, data loss, or security vulnerability. | Red background |
| P1 - High | 16 | Major functionality gap or UX blocker. Fix within 1 sprint. | Yellow background |
| P2 - Medium | 29 | Performance, accessibility, or code quality. Fix within 2 sprints. | Blue background |
| P3 - Low | 25 | Polish, i18n, minor improvements. Fix when convenient. | Gray background |

## By Category

| Category | Count |
| --- | --- |
| A. Missing | 10 |
| B. Incomplete | 5 |
| C. Bug | 5 |
| D. Error | 7 |
| E. State | 5 |
| F. UX | 8 |
| G. CSS | 8 |
| H. A11y | 8 |
| I. Perf | 5 |
| J. Security | 4 |
| K. i18n | 4 |
| L. Quality | 4 |
| M. Compat | 2 |

# Complete Task List

Each task includes exact file location, what to fix, and implementation details.

| # | P | Category | File | Task | Details |
| --- | --- | --- | --- | --- | --- |
| 1 | P0 | A. Missing | 09b | Evidence completeness checklist | Add required_evidence_types[] to form schema. Backend API validates before submit_for_review. Frontend shows checklist with check/cross per required doc type. Block closure if any missing. |
| 2 | P0 | A. Missing | 09b + backend | Evidence pack export (PDF bundle) | Backend: compile all records for a WO into single PDF (traveler + FAI + mill certs + inspection + CoC). Frontend: button 'Export evidence pack' in workspace. Use PHP PDF library. |
| 3 | P0 | A. Missing | 09-online + backend | SLA timer + escalation | Add sla_deadline field per record type config. Backend cron checks overdue. Frontend shows countdown badge in work queue. Red if overdue. Email notification on escalation. |
| 4 | P0 | A. Missing | 09b + backend | Cross-reference linking (NCR-CAPA-Part-Training) | Backend: evidence_links store + CRUD API. Frontend: 'Related records' panel in workspace. Bidirectional linking. Click-through navigation between linked records. |
| 5 | P0 | A. Missing | 09b + backend | CAPA effectiveness verification | Add mandatory verification step after corrective action. Due date field. Trend comparison (before vs after). Verification approval gate. Block CAPA closure without verification. |
| 6 | P1 | A. Missing | backend | Retention policy management | Config per record type (retention_days). Auto-flag when expired. Legal hold capability. Frontend: retention schedule display in admin. Warning badge on records near expiry. |
| 7 | P1 | A. Missing | 09-online | Quarantine resolution UI | Backend has 4 APIs (upload_quarantine, upload_verify_quarantine, upload_accept, upload_reject). Need frontend panel: list quarantined files, preview metadata, Accept/Reject buttons with reason. |
| 8 | P1 | A. Missing | 09c | Duplicate check UI before allocation | AllocationTracker.checkDuplicate() exists but never called. Add check in allocate flow: before issuing, call record_id_check_duplicate. If exists, show warning with existing record details. |
| 9 | P1 | A. Missing | backend | Training-document auto-linking | When SOP/WI revision changes, auto-create training assignments for roles listed in document's roles_allowed. Backend trigger on document approval. Frontend: training queue in work dashboard. |
| 10 | P2 | A. Missing | 09-online | Bulk operations (batch approve/export) | Add checkboxes to work queue pending items. Toolbar: 'Approve selected', 'Export selected'. Batch API call. Progress indicator. |
| 11 | P1 | B. Incomplete | 09c | Context fields not locked after allocation | User can allocate NCR for SO-001 then change context to SO-002 in form. Fix: make context fields read-only post-allocation. Show lock icon. |
| 12 | P1 | B. Incomplete | 09b | No parallel approval support | Only serial signature chain works. Add approval_mode: 'parallel' and 'any_of_n' to schema. Frontend: show multiple approvers side-by-side. Backend: check if any/all signed. |
| 13 | P2 | B. Incomplete | 09-online | Exception queue missing date range + status filter | User sees all exceptions. Add: date picker (from-to), status filter (all/upload_error/blocked/rejected). Combine with existing days selector. |
| 14 | P2 | B. Incomplete | 09h | History table sorts alphabetically, not chronologically | Date column sorted as text, not Date objects. Fix: parse dates in sort comparator. Use Date.getTime() for numeric comparison. |
| 15 | P2 | B. Incomplete | 09b | Lookup fields don't cascade on selection | Selecting customer doesn't auto-filter Part Number list. Call _applyContextSelection() or re-mount dependent lookups when parent value changes. |
| 16 | P1 | C. Bug | 09c:175-182 | Asymmetric context clearing | Clearing SO deletes JO+WO, but clearing JO doesn't clear WO. Make cascade consistent: each field clears all subordinates. |
| 17 | P1 | C. Bug | 09-online:538 | Offline auto-download may not fire | form.online property might not be set when auto-download triggers. Add explicit check: if(form.online === false) before setTimeout. |
| 18 | P2 | C. Bug | 09h:457-470 | Inconsistent API response normalization | _normalizeAllocationResponse creates different shapes. Sometimes resp.allocation exists, sometimes resp.record_id is top-level. Standardize: always use top-level fields. |
| 19 | P2 | C. Bug | 09b:816-820 | linkOrderIfPossible fails silently | Order link fails but form submit succeeds. User thinks link happened. Track link status, show warning toast if linkage failed. |
| 20 | P2 | C. Bug | 09-online:220-225 | Work queue filters reset pagination | Changing dept filter resets page to 1 even if user was on page 3. Only reset page when search query changes. |
| 21 | P1 | D. Error | 09b:627-641 | E-signature buttons enabled when module missing | User can click sign button if ESignature not loaded. Disable all signature buttons if window.ESignature is undefined on init. |
| 22 | P1 | D. Error | 09d:42-50 | No file size validation before upload | Large files fail silently. Check file.size vs max upload limit (e.g., 50MB). Show clear error: 'File too large (X MB). Maximum: 50 MB'. |
| 23 | P1 | D. Error | 09b:688-702 | prompt() for reject/reopen reason — poor UX | Native browser prompt() — can't cancel after typing, can't format text, no validation. Replace with proper modal dialog with textarea + cancel/confirm buttons. |
| 24 | P2 | D. Error | 09-online:204-236 | Work queue API errors silently swallowed | .catch returns {ok:false} with no user feedback if evidence_get_pending or upload_exception_queue fails. Show error toast and retry button. |
| 25 | P2 | D. Error | 09h:159-166 | inspectUpload no timeout handling | If API hangs 30s+, file stays 'pending' forever. Add timeout: auto-set status to 'error' after 60 seconds. Show retry button. |
| 26 | P2 | D. Error | 09d:81-89 | receiveUpload no timeout handling | Button stays disabled forever if network dies mid-upload. Add timeout and show retry button. |
| 27 | P2 | D. Error | 09c:65-67 | No error message if both data loads fail | UI shows empty state with no explanation. Show inline error: 'Could not load record types or master data. Check connection.' |
| 28 | P1 | E. State | 09-online:196 | Stale cache: loadWorkQueue loaded=true on failure | If API returns ok:false, loaded is still true. Next call returns cached empty data. Fix: set loaded=true only when ok===true. |
| 29 | P2 | E. State | 09b:40-52 | Workspace state not cleared on form switch | Switching Form-A to Form-B keeps Form-A fieldValues. Clear ws.fieldValues={}, ws.signatures={} when form changes. |
| 30 | P2 | E. State | 09h:88 | _listeners array grows without cleanup | Event listeners never unsubscribed. Memory leak on long sessions. Implement .off(event, callback) and call on module unmount. |
| 31 | P3 | E. State | 09b:104-109 | Old draft keys accumulate in localStorage | Orphaned drafts grow after many allocations. Add cleanup: delete drafts older than 30 days or when count > 50. |
| 32 | P3 | E. State | 09c:21-26 | Module-level variables not reset on re-render | _selectedDept etc. persist between mounts. Reset at start of _renderRecordIdGenerator. |
| 33 | P1 | F. UX | 09-online:413-415 | No loading state when switching forms | UI freezes 1-2s while loadAllocations() runs. Show skeleton loader or spinner in workspace area. |
| 34 | P1 | F. UX | 09b:776-792 | No debounce on multi-file upload inspection | 5 files = 15 API calls simultaneously. Queue inspections with max 3 concurrent. Show progress: '3 of 5 verified'. |
| 35 | P2 | F. UX | 09c:207-213 | Preview card missing suggested filename for offline forms | User allocates offline form but doesn't see expected filename. Add filename preview to the preview card. |
| 36 | P2 | F. UX | 09-online:283-295 | Work queue cards don't highlight record ID | Record ID buried in card. Make it larger, monospace, prominent at top of each card. |
| 37 | P2 | F. UX | 09b:358-386 | Lookup fields show no loading spinner | User clicks, nothing for 2s. Show spinner while SearchableInput data loads. |
| 38 | P2 | F. UX | 09d:32-40 | File status badges overlap on mobile | 'Verified' and 'Warning' badges overlap on small screens. Add flex-wrap to container. |
| 39 | P3 | F. UX | 09h:378-389 | Copy button feedback is minimal (toast only) | Change button text to 'Copied!' for 1 second then revert. More immediate feedback than toast. |
| 40 | P3 | F. UX | 09-online | No auto-refresh for work queue | Must manually click refresh. Add optional polling every 60 seconds with toggle switch. |
| 41 | P1 | G. CSS | online-forms.css:40-47 | Shell grid no mobile layout for <768px | Sidebar overlaps workspace on phone. Add: @media(max-width:768px){.ec-shell{grid-template-columns:1fr}.ec-sidebar{display:none}} + mobile toggle button. |
| 42 | P2 | G. CSS | online-forms.css:224-228 | Workspace padding causes horizontal scroll on mobile | 24px 28px too wide. Add: @media(max-width:768px){.ec-workspace{padding:16px 12px}} |
| 43 | P2 | G. CSS | online-forms.css:353-357 | Allocate grid 3-col breaks on tablet | Collapses to 1-col at 1024px. Add 2-col breakpoint: @media(max-width:1024px){.ec-allocate-grid{grid-template-columns:1fr 1fr}} |
| 44 | P2 | G. CSS | online-forms.css:447-451 | Signature grid min-width 220px breaks on phone | Add: @media(max-width:480px){.ec-signatures{grid-template-columns:1fr}} |
| 45 | P3 | G. CSS | online-forms.css:174-175 | Online/Offline badge colors too similar | Offline amber too light. Change to: background:#fed7aa;color:#92400e for better contrast. |
| 46 | P3 | G. CSS | 09h (inline) | Toast positioning fixed at bottom-right only | Add: @media(max-width:480px){.ec-toast{bottom:12px;right:12px;left:12px;max-width:none}} |
| 47 | P3 | G. CSS | online-forms.css | Tool button missing focus outline | Add: .ec-tool-btn:focus{outline:2px solid var(--ec-primary);outline-offset:2px} |
| 48 | P3 | G. CSS | online-forms.css:388-395 | Textarea/multi-select too narrow in 2-col | Add: @media(max-width:640px){.ec-field,.ec-field.third{grid-column:1/-1}} |
| 49 | P2 | H. A11y | 09-online | Sidebar missing ARIA landmark | Change <aside> to have role='navigation' aria-label='Form catalog' |
| 50 | P2 | H. A11y | 09h:289-327 | History table search has no label | Add visually-hidden <label for='search-id'>Search allocations</label> |
| 51 | P2 | H. A11y | 09b:630-641 | Locked signature buttons missing aria-disabled | Add aria-disabled='true' when .locked class applied. Screen readers don't announce disabled state. |
| 52 | P2 | H. A11y | 09c:200-202 | Select elements missing label for= association | <label> text exists but no for= attribute pointing to select id. Add matching for= attributes. |
| 53 | P2 | H. A11y | 09b:367-386 | Form field labels missing for= attribute | <label class='ec-label'> doesn't have for='ec-f-fieldId'. Screen readers can't associate label with input. |
| 54 | P3 | H. A11y | 09d:70-79 | Dropzone not keyboard accessible | Can't tab to dropzone or press Enter to open file picker. Add tabindex='0' and keydown handler for Enter/Space. |
| 55 | P3 | H. A11y | online-forms.css | Mode badge text fails WCAG AA contrast | Gray on light bg. Darken text or add darker backgrounds. Minimum 4.5:1 ratio. |
| 56 | P3 | H. A11y | 09h:575-625 | Void dialog missing role='dialog' aria-modal | Screen readers don't trap focus. Add role='dialog' aria-modal='true' to overlay. |
| 57 | P2 | I. Perf | 09-online:236-257 | filterForms() runs every keystroke, no debounce | 500 forms x 5 chars = 2500 operations. Add 300ms debounce on search input. |
| 58 | P2 | I. Perf | 09h:519-526 | Live search re-renders full table per keystroke | Add 200ms debounce on AllocationTracker table search. |
| 59 | P3 | I. Perf | 09b:127-137 | Master data + orders + schema all load in parallel | If master_data_snapshot is 10MB, 3 large requests fire at once. Consider sequential loading with priority. |
| 60 | P3 | I. Perf | 09c:352-375 | 7 SearchableInput instances created even if not all visible | Only mount lookups for fields present in current schema. Lazy-init on focus. |
| 61 | P3 | I. Perf | 09h:540-570 | Table sort blocks main thread for large datasets | Sorting 1000+ rows freezes UI. Use requestAnimationFrame or limit visible rows to 50 with pagination. |
| 62 | P1 | J. Security | 09b:695 | Password via prompt() visible in plaintext | prompt() shows password. Replace with modal having <input type='password'>. Ensure HTTPS. Never log password. |
| 63 | P2 | J. Security | 09h:430-442 | No response Content-Type validation | If server returns HTML error, .json() fails silently. Check r.ok and content-type header before parsing. |
| 64 | P3 | J. Security | 09-online:52-56 | esc() doesn't prevent attribute injection | createTextNode is safe for text content but not for attributes with quotes. Review all data-* attribute generation. |
| 65 | P3 | J. Security | 09c:374-375 | SearchableInput values not server-validated | User could bypass strictSelect and inject custom value. Add server-side validation in form_fill_submit_online. |
| 66 | P2 | K. i18n | 09-online:264-274 | exceptionTypeLabel fallback is English-only | Some exception types show English when UI is Vietnamese. Add Vietnamese translation for all 7 types. |
| 67 | P3 | K. i18n | 09d:33-40 | File size display not localized | '1234 bytes' should use Intl.NumberFormat. Also convert to KB/MB with locale-aware formatting. |
| 68 | P3 | K. i18n | 09h:645-654 | Date format hardcoded DD/MM/YYYY | Use Intl.DateTimeFormat(lang) for locale-aware dates. Americans expect MM/DD/YYYY. |
| 69 | P3 | K. i18n | 09b:826-831 | Server draft save error not shown to user | saveDraftToServer failure is silent. Show warning toast: 'Draft not saved to server. Local copy only.' |
| 70 | P3 | L. Quality | 09-online + 09b | Duplicate approval role logic | userHasApproveRole() defined in 09b AND similar logic in 09-online canSeeAllWorkQueue(). Extract to shared utility. |
| 71 | P3 | L. Quality | 09b:587-592 | buildLookupItems has 15 near-identical branches | Same filter/map pattern repeated per source. Refactor to config-driven: LOOKUP_CONFIG[source] = {collection, filters, mapFn}. |
| 72 | P3 | L. Quality | 09h:528-570 | Table sort O(n log n) on main thread | For 1000+ rows, use setTimeout(0) to defer sorting or show loading indicator during sort. |
| 73 | P3 | L. Quality | 09-online:336-343 | Inconsistent HTML generation (string concat vs template) | Mix of 'str' + var and backtick templates. Standardize on one approach for consistency. |
| 74 | P3 | M. Compat | 09h:457-470 | API response normalization handles both old/new formats | If backend returns both formats, normalization may break. Add version field check or explicit format detection. |
| 75 | P3 | M. Compat | 09b:97-100 | selectedAllocation() returns null silently | Downstream code may not handle null. Add console.warn when allocation not found for debugging. |

# Files Affected

| File | Tasks |
| --- | --- |
| 09-online | 17 |
| 09b | 20 |
| 09c | 9 |
| 09d | 5 |
| 09h | 13 |
| 09h (inline) | 1 |
| backend | 2 |
| online-forms.css | 8 |